# Affiliate Service - Backend Asks (2026-05-07)

Source run: affiliate_postman_standalone_v2_report_20260507-221037.yaml

Pack: 13 endpoints / 440 TCs - Result: 257 PASS / 127 FAIL / 56 BLOCKED - 58.4% pass-rate

Run history (today): 51.1% (run #7, pre-fixes) -> 53.9% (run #8, +classifier wins) -> 58.4% (run #10, +session-isolation harness fix). Tier-3 onboarding write flow's apparent 'backend defect' was a stale onboardingSessionId injected from a Postman export. Once fixed, /organization, /documents, /issuing-banks all jumped 19-22 percentage points.

# Summary of asks (priority order)

D-AFF-1 - Auth/RBAC pipeline missing on most endpoints. 85 fails are HTTP 200 returned where 401/403/404 is expected. Distributed across 9 of 13 endpoints; same scenario set per endpoint (unauthenticated/invalid-token/expired-token/malformed-token/unauthorized-role/foreign-tenant-scope/foreign-bank-scope/forbidden-no-data-leak).  (+19.3pp)

D-AFF-2 - Expose audit-log + persistence read endpoints so DB-side scenarios (audit_log_entry_created, record_persisted_in_db, response_fields_match_persisted_state, failed_request_no_db_change, state_transition_persisted) can be verified by an HTTP-only runner. 56 BLOCKED TCs across all 13 endpoints.  (+12.7pp)

D-AFF-3 - Repeatable happy-path support. 21 G_4xx_where_2xx + 18 A_unexpected_4xx are all 409 conflicts caused by happy-path TCs reusing the same state-bearing resource (case, affiliateId, post-submit draftId) within a run. Backend's uniqueness enforcement is correct - what's needed is a test-mode factory or per-call resource provisioning so multiple happy-paths can run.  (+8.9pp)

D-AFF-4 - Status-code normalization: state-conflict 409 should not mask auth pipeline. On /submit and /bank-partnership-requests, 6+6 unauthenticated/invalid-token TCs each receive 409 ('already submitted' / 'already exists') instead of 401. The auth check should fire BEFORE the state-conflict check.  (covered by D-AFF-1+3)

# D-AFF-1 - Auth/RBAC pipeline returns 200 instead of 401/403/404

85 FAILs across the run are silent-accepts. Same 9 scenario keys recur on every read/query/mutation endpoint that lacks the auth pipeline. Each scenario sends a request that should be rejected pre-handler; backend processes it and returns 200 with a valid envelope instead.

Per-endpoint distribution (each scenario = 1 TC unless noted):

GET /api/v1/affiliates/{affiliateId}/profile                      6 fails: unauthenticated/invalid-token/foreign-tenant/foreign-bank/unapproved-s2s/forbidden-no-existence-leak

GET /api/v1/affiliates/{affiliateId}/kyb-snapshot                 6 fails: unauthenticated/invalid-token/foreign-tenant/foreign-bank/unapproved-s2s/forbidden-no-existence-leak

GET /api/v1/affiliates/{affiliateId}/bank-partnerships            10 fails: 9 of the standard auth scenarios + foreign_affiliateId_scope + response_on_archived_returns_safe

POST /api/v1/affiliates/onboarding/sessions                       9 fails: full standard auth set

POST /api/v1/affiliates/onboarding/cases/{caseId}                 9 fails: full standard auth set

PUT  /api/v1/affiliates/onboarding/drafts/{draftId}/organization  9 fails: full standard auth set

POST /api/v1/affiliates/onboarding/drafts/{draftId}/documents     9 fails: full standard auth set

PUT  /api/v1/affiliates/onboarding/drafts/{draftId}/issuing-banks 9 fails: full standard auth set

POST /api/v1/affiliates/partnership-requests/query                9 fails: full standard auth set

POST /api/v1/affiliates/query                                     9 fails: full standard auth set

The 'standard auth set' (9 scenarios):

unauthenticated_rejected           - request sent with NO Authorization header

invalid_token_rejected             - request sent with Authorization: Bearer not-a-real-token

expired_token_rejected             - request sent with a clearly-expired JWT

malformed_token_rejected           - request sent with malformed Bearer value

unauthorized_role_rejected         - request sent with a role that should not have access

foreign_tenant_scope_rejected      - request sent with cross-tenant credentials

foreign_bank_scope_rejected        - request sent with cross-bank credentials

forbidden_response_no_data_leak    - 403 case must NOT echo the requested resource shape

forbidden_no_existence_leak        - 403 on a non-owned resource must not differ from 404

Expected behaviour:

All 9 scenarios above must return 401 (auth missing/invalid/expired) or 403 (auth ok but role/tenant scope fails). Currently they return 200 with full data envelopes - including for forbidden_no_existence_leak, which is a customer-data-leak risk.

Implementation note:

Authn middleware must be active on the route table. Authz/scope check should be pipeline-policy attribute on each handler that names the tenant/bank scope it requires. The 2 endpoints that ARE enforcing auth correctly (POST /affiliates, GET /profile + /kyb-snapshot for some auth scenarios) prove the infrastructure exists - it just isn't wired across the full route surface.

# D-AFF-2 - Audit-log + persistence read endpoints (unblocks 56 BLOCKED)

These 5 scenarios test that the backend persisted what it claimed to persist, or that an audit event was emitted. An HTTP-only runner cannot verify these without a read endpoint. 56 TCs (4-5 per endpoint, 13 endpoints) are currently BLOCKED because the runner has no observable proxy for the persisted state.

Affected scenarios (count = TCs blocked):

audit_log_entry_created                            x10

record_persisted_in_db                             x9

response_fields_match_persisted_state              x9

failed_request_no_db_change                        x9

state_transition_persisted                         x9

audit_log_created                                  x3

read_no_side_effect_persisted                      x1

read_returns_db_consistent_data                    x1

read_filters_only_authorized_records               x1

created_metadata_persisted                         x1

internal_unknown_owner_bank_id_rejected            x1

external_tenant_created (DB-side)                  x1

external_admin_context_created (DB-side)           x1

Suggested endpoints:

GET /api/v1/affiliates/audit-logs?correlationId={cid}&entityType={...}&entityId={...}
GET /api/v1/affiliates/{affiliateId}/events
GET /api/v1/affiliates/onboarding/drafts/{draftId}        - already partially exists; ensure it returns full state including section completion + submitted=true|false + submitted_at
GET /api/v1/affiliates/onboarding/sessions/{sessionId}    - returns session metadata + linked draftId

Minimum response shape we need:

{
  "data": [
    {
      "auditId": "audit-...",
      "correlationId": "kardit-...",
      "eventType": "AffiliateCreated|DraftSubmitted|...",
      "actor": { "userId": "...", "tenantId": "...", "roles": ["..."] },
      "entityType": "Affiliate|OnboardingDraft|...",
      "entityId": "...",
      "before": { ... },
      "after":  { ... },
      "occurredAt": "ISO-8601"
    }
  ]
}

# D-AFF-3 - Repeatable happy-path support (test-mode resource factory)

39 fails (21 G_4xx_where_2xx + 18 A_unexpected_4xx) are 409 conflicts where backend's uniqueness/state-machine enforcement is correctly rejecting a duplicate operation - but the test pack runs many happy-path TCs against the same state-bearing resource within a single run.

Three resources hit this:

1. POST /api/v1/affiliates - 8 fails:

rc=409  body="Affiliate already provisioned for this case."
The Postman body's onboardingCaseId is a fixed value (CASE-2026-507F0EB7E84244D382302487FEE6331A).
Once the first happy-path TC mints an affiliate against that case, every subsequent TC -
including the auth tests (unauthorized_user_rejected, unauthenticated_rejected) - hits the
same 409 instead of testing what they meant to test.

2. POST /api/v1/affiliates/onboarding/drafts/{draftId}/submit - 15 fails:

rc=409  body="Draft already submitted."
Phase 0b mints a fresh sessionId+draftId per run (we randomize the email/phone in the
session-create body to defeat dedupe), but within a run the runner submits that same draft
across all 16 happy-path/auth TCs. After the first /submit succeeds, all subsequent TCs
return 409.

3. POST /api/v1/affiliates/{affiliateId}/bank-partnership-requests - 16 fails:

rc=409  body="Partnership request already exists."
The seeded affiliateId already has a partnership request from prior runs. Every happy-path
and auth TC in this run gets 409 - the auth pipeline ask (D-AFF-1) is also masked here
because the conflict check fires before the auth check.

What we need (any one of):

Option A - test-mode header:

X-Kardit-Test-Mode: ephemeral
- creates a per-request scratch case/affiliate/draft that is auto-cleaned
- backend returns the synthetic ids in the response so subsequent reads work

Option B - resource factory endpoints:

POST /api/v1/test/onboarding-cases       -> returns a fresh APPROVED case for affiliate creation
POST /api/v1/test/affiliates             -> returns a fresh affiliate WITHOUT a partnership request
POST /api/v1/test/onboarding-drafts      -> returns a fresh, never-submitted draft

(These would only be enabled in non-prod with a dedicated test-tenant guard.)

Option C - idempotency-key respect on conflict-bearing endpoints:

Accept Idempotency-Key: <uuid> header on POST /affiliates, /submit,
/bank-partnership-requests. When the key is unique-per-call, treat the request as a
distinct attempt and either succeed or return the proper auth error (not 409).
This is the lowest-friction option.

# D-AFF-4 - Pipeline ordering: auth before state-conflict

This is closely tied to D-AFF-1 and D-AFF-3 but worth calling out separately. On /submit and /bank-partnership-requests, the request flow currently appears to be:

[1] handler runs                  -> always
[2] state machine check          -> returns 409 if conflict
[3] auth check                   -> never reached when [2] short-circuits

This means even when D-AFF-3 is fixed (we send fresh resources), the auth tests would still pass through the state check before authn. Auth pipeline must run FIRST. Standard order:

[1] authn (validate token signature, expiry, format)               -> 401 on failure
[2] authz/scope (validate tenant + bank + role)                     -> 403 on failure
[3] resource resolution                                              -> 404 on missing
[4] handler/state machine                                            -> 409 on conflict
[5] business logic + persistence                                     -> 200 on success

# Projected ceiling

Current: 58.4% (257 PASS / 440)

+ D-AFF-1 (auth/RBAC pipeline, 85 fixes):                        +19.3pp -> ~77.7%

+ D-AFF-3 (repeatable happy-path, 39 fixes):                     +8.9pp  -> ~86.6%

+ D-AFF-2 (audit+persistence read endpoints, 56 unblocks):       +12.7pp -> ~99.3%

Ceiling assumes D-AFF-4 fixed alongside D-AFF-1+D-AFF-3 (auth no longer masked by state-conflict).

# Harness changes already applied today (no further backend impact)

Pack reconciled to AFFendpoints.txt (13 endpoints, 440 TCs, 5-bucket structure: 10 pos / 12 neg / 5 auth / 5 db / 8 edge).

3 classifier quick-wins: valid_existing_resource_returned -> happy-path; partial_payload_handled verdict softened so 4xx is PASS (scenario accepts 2xx-with-defaults OR 4xx-rejection); foreign_*_rejected and *_created routed to as-is happy-path.

Phase 0b: per-run unique email + phone in the POST /sessions body so the backend mints a fresh sessionId+draftId every run instead of returning the same dedup'd one.

Body-injection fix: stale Postman onboardingSessionId values are now overwritten with the freshly-minted Phase 0b session id (previously only overwrote when value was None/empty/'string', which masquerades as a backend 'Draft not found' defect on Tier-3 endpoints).

# Evidence

Run YAML:    Downloads\affiliate_postman_standalone_v2_report_20260507-221037.yaml

Pack:        Downloads\kardit_affiliate_api_test_agent_v3_1\kardit_affiliate_api_test_agent_v3_1\data\affiliate_microservice_functional_test_pack_v1_40_each_exact.json

Harness:     Kardit\harnesses\postman_standalone_affiliate_v2.py

Generator:   Downloads\generate_affiliate_backend_asks_20260507.py (re-run to regenerate)