# Kardit Batch Microservice

# Backend Recommendations & Provisions Report

Service:  Batch

Run Reference:  Run 8 — 2026-05-18

Test Result:  85P / 110F / 27B = 38.3%  (222 TCs, 7 endpoints)

Tester:  postman_hybrid_batch_runner

Environment:  http://167.172.49.177:8080

Affiliate Seed:  AFF-9F6EDBBE20DD4C6B97D0B720676506E1

Processing ID:  952480b6-61d2-4299-a6ca-430dce7a316c

Completed ID:  ef57c562-4a98-4c46-b8ec-13e36a1a3ebe

Download Token:  6483757b22984a2884995a9ec1a6fe10

Report Date:  2026-05-18

# 1. Executive Summary

Run 8 exercised all 7 Batch API endpoints across 222 test cases using the postman_hybrid_batch_runner. The overall pass rate is 38.3% (85/222). 27 test cases are structurally BLOCKED and cannot be unblocked by the harness alone (15 Cluster-C persistence splits, 6 DB-verify-only, 5 rate-flood, 1 unrecognised scenario). Of the 195 executable test cases, 85 pass (43.6%).

Three backend defects each individually prevent entire endpoint clusters from reaching a passing state: (1) the token-download handler (BATCH-07) is completely unimplemented or crashes unconditionally; (2) the batch state machine auto-advances UPLOADED→PROCESSING before validate or submit can fire; and (3) authentication/authorisation middleware is not applied to any Batch endpoint. Resolving these three defects alone lifts the ceiling from 43.6% to an estimated ≥ 81%.

## Endpoint Pass-Rate Summary

| Endpoint | API ID | PASS | FAIL | BLOCKED | Rate |
| --- | --- | --- | --- | --- | --- |
| POST /api/v1/Batches/card-creation/upload | BATCH-01 | 16 | 12 | 2 | 53.3% |
| POST /api/v1/Batches/{batchId}/validate | BATCH-02 | 3 | 25 | 2 | 10.0% |
| POST /api/v1/Batches/{batchId}/submit | BATCH-03 | 9 | 23 | 2 | 26.5% |
| GET /api/v1/Batches/{batchId} | BATCH-04 | 30 | 4 | 0 | 88.2% |
| GET /api/v1/Batches/{batchId}/rows | BATCH-05 | 7 | 8 | 15 | 46.7% |
| GET /api/v1/Batches/{batchId}/results/download | BATCH-06 | 19 | 11 | 2 | 59.4% |
| GET /api/v1/Batches/{batchId}/results/download/{token} | BATCH-07 | 1 | 27 | 4 | 3.6% |

# 2. Defect Priority Matrix

| Defect ID | Endpoint(s) | Severity | FAIL Impact | Root Cause | Fix Difficulty |
| --- | --- | --- | --- | --- | --- |
| D-BATCH-07-CRASH | BATCH-07 | Critical | +26F | Unimplemented/crashing token handler | Medium |
| D-BATCH-AUTH-1 | BATCH-01/02/03/04/06/07 | Critical | +35F | Auth middleware absent on all endpoints | Low |
| D-BATCH-02-STATE | BATCH-02 | High | +22F | UPLOADED→PROCESSING auto-transition race | Medium |
| D-BATCH-03-STATE | BATCH-03 | High | +17F | Submit requires VALIDATED state (never set) | Medium |
| D-BATCH-05-ROWS | BATCH-05 | High | +15B | Rows not persisted / wrong ID scope | Medium |
| D-BATCH-01-VAL | BATCH-01 | Medium | +8F | File-type/CSV-header validation absent | Low |
| D-BATCH-01-PROD | BATCH-01 | Medium | +4F | ProductId/size constraint not enforced | Low |
| D-BATCH-06-STATE | BATCH-06 | Medium | +6F | Download requires COMPLETED state batch | Medium |
| D-BATCH-04-AUTH | BATCH-04 | Medium | +4F | Auth bypass on GET batch status endpoint | Low |

# 3. Detailed Defect Reports

## D-BATCH-07-CRASH — Token Download Handler: Unimplemented / Crash

Defect ID: D-BATCH-07-CRASH

Severity: Critical

Endpoint: GET /api/v1/Batches/{batchId}/results/download/{token}  (BATCH-07)

Affected TCs: 27 of 32 return 500 INTERNAL_SERVER_ERROR

Sole PASS: malformed_batchid_rejected → 400 (batchId format validation fires before the crash)

Root Cause: The token-download route handler is either unimplemented or throws an unhandled exception. No matter what token value is supplied the backend crashes.

Evidence: HTTP 500: {"status":"error","error":{"code":"INTERNAL_SERVER_ERROR","message":"An unexpected error occurred. Request id: 0HNLKUCB44FUL:00000001"}}

Observed behaviour: All token variations (valid, invalid, expired, oversized, special-char, nil-uuid) return 500. Only a malformed batchId triggers a 400 before the handler is reached.

Expected behaviour: Valid token + matching batchId → 200 with file content (Content-Disposition: attachment). Invalid/expired/mismatched token → 404 or 401/403 per scenario.

Recommendation: Implement the token-download route handler. At minimum, add a try/catch that returns 500 with a structured error instead of an unhandled crash. Then enforce token validation: existence check → expiry check → batchId ownership check → serve file.

Ceiling unlock: Fixes ~26 FAILs on BATCH-07 (+11.7 pp platform-wide)

## D-BATCH-AUTH-1 — Authentication / Authorisation Middleware Missing

Defect ID: D-BATCH-AUTH-1

Severity: Critical

Endpoints: All 7 Batch endpoints (BATCH-01 through BATCH-07)

Affected TCs: ≥ 35 FAILs across all endpoints; all auth-bypass and role-rejection scenarios

Root Cause: No authentication or authorisation middleware is registered on any Batch route. Requests without a token, with an invalid token, or using the wrong user role all return 200 (success) instead of 401 / 403.

Evidence BATCH-01: bank_user_upload_rejected → expected 403, got 200 (batchId returned, status UPLOADED)
service_provider_upload_rejected → expected 403, got 200
unauthenticated_upload_rejected → expected 401, got 200
foreign_tenant_context_rejected → expected 403, got 200

Evidence BATCH-04: unauthenticated_get_rejected → expected 401, got 200
foreign_scope_batch_rejected → expected 403, got 200

Expected behaviour: Any request missing a valid bearer token → 401 Unauthorized.
Requests with a valid token but wrong role (Bank, ServiceProvider) → 403 Forbidden.
Requests using a different affiliate/tenant context → 403 Forbidden.

Recommendation: Register JWT/bearer auth middleware on all Batch routes. Enforce role-based access control: only Affiliate users with matching tenantId/affiliateId may create or manage batches. Bank and ServiceProvider roles must be explicitly rejected.

Ceiling unlock: Fixes ~35 FAILs across 6 endpoints (+15.8 pp platform-wide)

## D-BATCH-02-STATE — Validate Endpoint: UPLOADED→PROCESSING Auto-Transition Race

Defect ID: D-BATCH-02-STATE

Severity: High

Endpoint: POST /api/v1/Batches/{batchId}/validate  (BATCH-02)

Affected TCs: 22 FAILs on BATCH-02; only 3 PASSes (happy-path variants that hit the state check before auto-advance)

Root Cause: A freshly uploaded batch transitions UPLOADED → PROCESSING automatically (triggered by the upload handler or a background job). By the time the validate endpoint is called, the batch is already in PROCESSING state. The validate handler correctly rejects non-UPLOADED batches, returning: 'Batch job must be in UPLOADED status before validation can begin' (HTTP 409). This is not a validate defect — it is a state-machine design flaw: validate should be callable before auto-processing begins, or auto-processing should be gated on explicit validate/submit.

Evidence: POST .../validate → HTTP 409: 'Batch job must be in UPLOADED status before validation can begin'
GET .../status immediately after upload → status: PROCESSING (not UPLOADED)
BATCH-01 upload response → status: UPLOADED (correct at upload time)
BATCH-04 GET → status: PROCESSING (auto-advance confirmed)

Expected behaviour: After upload the batch stays in UPLOADED until the affiliate explicitly calls validate. Validate transitions UPLOADED → VALIDATING → VALIDATED (or VALIDATION_FAILED). Submit is only callable after VALIDATED.

Recommendation: Option A (preferred): Remove the automatic UPLOADED→PROCESSING transition. Batches should remain in UPLOADED until validate is explicitly called.
Option B: If auto-processing must remain, add a 'quick-validate' call in the upload handler before the state transition, and expose the result on the batch resource.
Option C (short-term): Provide the harness with a batch that is guaranteed to be in UPLOADED state at test time (see Provisions section).

Ceiling unlock: Fixes ~22 FAILs on BATCH-02 (+9.9 pp platform-wide)

## D-BATCH-03-STATE — Submit Endpoint: VALIDATED State Never Reachable

Defect ID: D-BATCH-03-STATE

Severity: High

Endpoint: POST /api/v1/Batches/{batchId}/submit  (BATCH-03)

Affected TCs: 23 FAILs; 9 PASSes (scenarios that test non-state-dependent paths)

Root Cause: Submit requires VALIDATED state. Because validate is blocked by D-BATCH-02-STATE (batch auto-transitions past UPLOADED before validate fires), no batch ever reaches VALIDATED state during a test session. Submit therefore always rejects with a state error.

Evidence: POST .../submit → 409 or 422: batch is not in VALIDATED state

Dependency: Blocked by D-BATCH-02-STATE. Fixing the validate flow unblocks submit.

Recommendation: Fix D-BATCH-02-STATE first. Then provide a pre-validated batch ID for testing (see Provisions: VALIDATED_BATCH_ID).

Ceiling unlock: Fixes ~17 FAILs on BATCH-03 (+7.7 pp platform-wide) once D-BATCH-02-STATE is resolved

## D-BATCH-05-ROWS — Rows Endpoint: Cluster-C Persistence Split

Defect ID: D-BATCH-05-ROWS

Severity: High

Endpoint: GET /api/v1/Batches/{batchId}/rows  (BATCH-05)

Affected TCs: 15 BLOCKEDs (Cluster-C), 8 FAILs

Root Cause: The same batchId returns HTTP 200 on GET /api/v1/Batches/{batchId} (BATCH-04) but HTTP 404 on GET /api/v1/Batches/{batchId}/rows. This indicates a write/read consistency defect: the batch record is persisted to the primary batch table but the rows table/projection is either not populated or uses a different key space.

Evidence: Seeded batchId 085179c3-cbd6-4844-908c-52dcb3c90929:
  GET /Batches/085179c3...  → 200 (batch exists)
  GET /Batches/085179c3.../rows → 404 (rows not found)
Reclassified: 15 TCs as CLUSTER_C_PERSISTENCE_SPLIT blocked

Expected behaviour: After a successful upload, GET /rows for the same batchId returns the list of uploaded rows with their validation status.

Recommendation: Investigate the rows write path. Ensure that on successful upload the rows are committed to the rows store atomically with the batch header record. If rows are written asynchronously, expose a rows-ready flag on the batch resource and document the eventual-consistency window.

Ceiling unlock: Unblocks 15 BLOCKEDs + fixes ~8 FAILs on BATCH-05 (+10.4 pp platform-wide)

## D-BATCH-01-VAL — Upload: File-Type and CSV Header Validation Absent

Defect ID: D-BATCH-01-VAL

Severity: Medium

Endpoint: POST /api/v1/Batches/card-creation/upload  (BATCH-01)

Affected TCs: ~8 FAILs: unsupported file types accepted, missing required CSV headers not rejected

Root Cause: The upload handler does not validate: (a) file content-type (PDF, TXT, XLSX accepted alongside CSV); (b) required CSV column headers (FirstName, LastName, Phone, Email, dob, idtype, idnumber). Files with wrong types or missing required headers return 200 with a batchId.

Expected behaviour: Non-CSV MIME types (application/pdf, text/plain, application/vnd.openxmlformats-officedocument.spreadsheetml.sheet) → 400 Unsupported Media Type.
CSV missing any required header column → 400 with field-level error identifying the missing column.
Duplicate header columns → 400.

Recommendation: Add a CSV parser step in the upload handler before persisting:
  1. Reject non-CSV MIME types.
  2. Parse the first row as headers.
  3. Assert all required columns are present (case-insensitive).
  4. Assert no duplicate columns.
  5. Return 400 with a structured error identifying the exact violation.

Ceiling unlock: Fixes ~8 FAILs on BATCH-01 (+3.6 pp platform-wide)

## D-BATCH-01-PROD — Upload: Product ID and Row-Count Constraints Not Enforced

Defect ID: D-BATCH-01-PROD

Severity: Medium

Endpoint: POST /api/v1/Batches/card-creation/upload  (BATCH-01)

Affected TCs: ~4 FAILs

Root Cause: Requests with an invalid/unknown productId and requests with row counts exceeding the 50-row limit are accepted with HTTP 200. No constraint is enforced.

Expected behaviour: productId not registered for the affiliate → 400 or 422 with field error.
Row count > 50 → 400 with a message indicating the row limit.

Recommendation: Add productId existence and affiliate-eligibility validation.
Add a row-count check: reject uploads where recordsReceived > 50 before persisting.

Ceiling unlock: Fixes ~4 FAILs on BATCH-01 (+1.8 pp platform-wide)

## D-BATCH-06-STATE — Results Download: COMPLETED State Batches Not Consistently Available

Defect ID: D-BATCH-06-STATE

Severity: Medium

Endpoint: GET /api/v1/Batches/{batchId}/results/download  (BATCH-06)

Affected TCs: 11 FAILs; 2 BLOCKEDs; 19 PASSes (using backend-seeded COMPLETED batch)

Root Cause: BATCH-06 requires a batch in COMPLETED state. The test environment only provides one COMPLETED batch ID (ef57c562-4a98-4c46-b8ec-13e36a1a3ebe) as a seed. Scenarios that test error paths (wrong batchId, wrong state) fail because the freshly minted batch is never in COMPLETED state.

Expected behaviour: GET /results/download for a COMPLETED batchId → 200 with downloadUrl (containing token).
GET /results/download for a non-COMPLETED batchId → 409 or 422.

Recommendation: Once D-BATCH-02-STATE / D-BATCH-03-STATE are fixed, the full pipeline (upload → validate → submit → process → complete) should produce COMPLETED batches. Short-term: provide at least 2 COMPLETED batch IDs from different affiliates (see Provisions section).

Ceiling unlock: Fixes ~6 FAILs on BATCH-06 (+2.7 pp platform-wide) once pipeline is reachable

# 4. Fix Sequence & Ceiling Projection

Executable TCs: 195 (222 total − 27 structural BLOCKEDs). Ceiling shown is the projected pass rate after each fix, assuming no regressions.

| Step | Fix | FAILs Resolved | Projected PASSes | Projected Rate |
| --- | --- | --- | --- | --- |
| 0 — Baseline | No changes | — | 85 | 38.3% (85/222) |
| 1 | D-BATCH-AUTH-1: Register auth middleware | 35 | 120 | 54.1% (120/222) |
| 2 | D-BATCH-07-CRASH: Implement token handler | 26 | 146 | 65.8% (146/222) |
| 3 | D-BATCH-02-STATE: Remove auto-advance race | 22 | 168 | 75.7% (168/222) |
| 4 | D-BATCH-03-STATE: Submit requires VALIDATED | 17 | 180 | 81.1% (180/222 — ~81% ceiling with current BLOCKEDs) |
| 5 | D-BATCH-05-ROWS: Fix rows persistence split | 8+15B | 188+15 | ~88% (188+/222) |
| 6 | D-BATCH-01-VAL: CSV/file-type validation | 8 | 196 | ~88.3% |
| 7 | D-BATCH-01-PROD: ProductId/size constraints | 4 | 200 | ~90.1% |
| 8 | D-BATCH-06-STATE: COMPLETED pipeline fix | 6 | 206 | ~92.8% |

# 5. Backend Provisions Required

The following provisioned IDs / data are required before the next harness run. All IDs should be stable (not cleaned up between runs) unless marked 'per-run'.

| # | Resource | Required Value / Format | Used By | Notes |
| --- | --- | --- | --- | --- |
| P-01 | AFFILIATE_ID | AFF-{hex32} format (e.g. AFF-9F6EDBBE20DD4C6B97D0B720676506E1) | All endpoints | Currently: AFF-9F6EDBBE20DD4C6B97D0B720676506E1 — confirm still valid |
| P-02 | UPLOADED_BATCH_ID | UUID of a batch guaranteed to be in UPLOADED state at test start | BATCH-02 (validate) | Required once D-BATCH-02-STATE is fixed. Batch must remain in UPLOADED until validate is called. Provide via /api/v1/Batches/card-creation/upload with auth; or freeze a test-fixture batch. |
| P-03 | VALIDATED_BATCH_ID | UUID of a batch in VALIDATED state (post-validate, pre-submit) | BATCH-03 (submit) | Required once D-BATCH-02-STATE is fixed so BATCH-03 can test submit happy path. |
| P-04 | PROCESSING_BATCH_ID | UUID of a batch in PROCESSING state | BATCH-02, BATCH-03 (negative: wrong-state scenarios) | Currently: 952480b6-61d2-4299-a6ca-430dce7a316c — confirm still valid |
| P-05 | COMPLETED_BATCH_ID (×2) | Two UUIDs for batches in COMPLETED state owned by the seeded affiliate | BATCH-06, BATCH-07 | Currently 1 provided: ef57c562-4a98-4c46-b8ec-13e36a1a3ebe. Need a second COMPLETED batch (from a different upload) to test scope-isolation scenarios. |
| P-06 | DOWNLOAD_TOKEN | A valid, non-expired token string from GET /Batches/{completedId}/results/download | BATCH-07 | Once D-BATCH-07-CRASH is fixed. Token format should be documented (UUID? hex32? JWT?). Current captured token: 6483757b22984a2884995a9ec1a6fe10 — likely expired. |
| P-07 | FOREIGN_AFFILIATE_COMPLETED_ID | UUID of a COMPLETED batch owned by a *different* affiliate (cross-scope test) | BATCH-06, BATCH-07 | Required for foreign_affiliate_token_rejected and scope-isolation tests. |

# 6. Structural BLOCKEDs (Irreducible — No Backend Fix Required)

The following 27 BLOCKEDs cannot be unblocked by the harness alone. They are documented here so the test count is not misread as a defect.

| Category | Count | Endpoints | Resolution Path |
| --- | --- | --- | --- |
| Cluster-C Persistence Split (BATCH-05 rows 404) | 15 | BATCH-05 | Unblocked by D-BATCH-05-ROWS fix; not a harness issue |
| DB-verify-only (need database read to confirm) | 6 | BATCH-01, BATCH-02, BATCH-03 | Requires read-only verification endpoints or DB inspection; out of HTTP-only harness scope |
| Rate-flood (would trigger DoS alarms) | 5 | BATCH-01 | Intentionally skipped; test environment does not support rate/flood testing |
| Unrecognised scenario name | 1 | BATCH-07 | scenario: batch_status_unchanged_after_token_download — add classifier handler in harness |

# 7. Swagger Contract Asks

The following additions to the Swagger / OpenAPI spec are requested to improve signal quality and enable harness contract validation.

SW-01 — Token format documentation: The token returned by BATCH-06 (downloadUrl path segment) has no documented format in swagger. Add: format (UUID, hex32, JWT?), length, expiry duration, one-time-use policy.

SW-02 — Batch state machine enum: Add a BatchStatus enum to the swagger schema: UPLOADED, VALIDATING, VALIDATED, VALIDATION_FAILED, PROCESSING, COMPLETED, FAILED. Document which state transitions each endpoint triggers.

SW-03 — Required fields on upload request: The upload request body schema has no 'required' array. Add: requestContext, productId, file, file.fileName, file.contentType, file.fileBase64.

SW-04 — Row-count constraint: Document the 50-row maximum on the upload endpoint. Add x-constraint or pattern to fileBase64, or add a recordsReceived maximum.

SW-05 — Error response schemas: Batch endpoints return 4xx/5xx without a documented response schema in swagger. Add 400, 401, 403, 404, 409, 500 response schemas with the standard error envelope.

# 8. Appendix — Run History

| Run | Date | TCs | Result | Key Delta |
| --- | --- | --- | --- | --- |
| Run 1 | 2026-05-01 | 177 | 102P/70F/5B (57.6%) | Baseline — healthiest service of the day |
| Run 2 | 2026-05-06 | 177 | 111P/61F/5B (62.7%) | +5pp; BATCH-03/04 pack expanded |
| Run 3 | 2026-05-08 | 188 | 116P/65F/7B (61.7%) | +11 BATCH-03/04 TCs; restored silent-accept |
| Run 4 | 2026-05-12 | 177 | 78P/104F/40B (35.1%) | BATCH-07 BLOCKEDs exposed; pre-context start |
| Run 5 | 2026-05-18 | 222 | 88P/106F/28B (39.6%) | BATCH-07 synthetic entry wired; token probe added |
| Run 6 | 2026-05-18 | 222 | 86P/108F/28B (38.7%) | BATCH-04 regression from token-handler gate fix |
| Run 7 | 2026-05-18 | 222 | 85P/110F/27B (38.3%) | endpoint gate fix shipped; 0 misfires confirmed |
| Run 8 | 2026-05-18 | 222 | 85P/110F/27B (38.3%) | Clean baseline — current report |